# Client Specification

## Secure Spatial Data Portal

Client: [Yunus Mayat/ Bradford Council]                     Prepared by: [Rai Abdul Qadeer, Aadam Iqbal, Mohammed Sulaiman, Yusuf Data, Hassan Akbar, Mohammed Kazim]

Date: 16 February 2026

Version: v1.0 (Draft for client review)

| At a glance |  |
| --- | --- |
| What this is | A clear description of the website features, security expectations, and how acceptance will work. |
| Who it is for | Client stakeholders, the project team, and university assessment reviewers. |
| Key features | Admin approval workflow, MFA login, time-limited password reset, spatial CSV upload, map visualization, audit logging. |

Contents

- Executive summary	3

- Project goals	3

- Users, roles, and permissions	3

- Scope	3

- What the system must do	5

- Security, technology, and quality expectations	7

- Data upload and mapping details	7

- Acceptance checklist	7

- Deliverables	8

- Milestones	8

- Risks and dependencies	8

- Change control	8

- Sign-off	10

# Executive summary

This document describes the website that will be built: a secure portal where people can request an account, log in using multi-factor authentication (MFA), upload spatial CSV datasets (northings/eastings), and view those datasets on an interactive map. The site also includes an administrator area to approve or reject account requests, manage user accounts, control who can see which data (including department-based access), and view an activity log of important actions.

# Project goals

  - Keep access controlled through admin approval and strong authentication.

  - Make it easy for users to upload spatial datasets and see them on a map.

  - Give admins the tools to manage accounts and trace actions through an audit log.

  - Use legal and cost-safe technology choices (e.g., a free-to-use database).

  - Design the site to be usable and accessible for a wide range of users.

# Users, roles, and permissions

User roles

  - Unregistered user: can request an account using the registration form.

  - Registered user: can log in, upload datasets, view their datasets, and manage them (e.g., delete).

  - Administrator: can approve/reject requests, manage accounts, control data access, and review audit logs.

Departments and sharing

The system will support departments (for example Adult Services and Children's Services). By default, users see data they are permitted to see for their own department. Admins can grant or remove access so users can view other users' datasets where needed.

# Scope

Includes:

  - Public registration page for new users to request access.

  - Admin approval workflow (approve or reject with a reason).

  - Login with username and password with multi-factor authentication (MFA).

  - Password reset with an email link that expires in 15 minutes with a pop up.

  - Admin tools to create, disable, and delete accounts.

  - Audit log showing key actions (logins/logouts, approvals, resets, uploads/deletes, and important data changes).

  - User dashboard listing datasets the user has created/uploaded.

  - CSV upload for spatial data (northing/easting) and automatic import into the database.

  - Map visualisation of uploaded points with popups.

  - Departments and admin-controlled sharing of datasets between users (as required).

  - Database protection using AES-256 encryption for sensitive data at rest.

  - Accessibility considerations and a consistent UK public-sector style (colours/fonts/layout).

Not included (unless agreed through change control)

  - Changing core technology choices (e.g., switching programming language/framework) after sign-off, unless agreed via change control.

  - Using licensed database platforms that introduce fees or licensing risk (e.g., Oracle or Microsoft SQL Server), unless explicitly approved.

  - Any new features not written into this document and approved through the change process.

Assumptions

  - The client will confirm any extra registration fields beyond name and email, and any privacy wording needed.

  - The client will confirm the final wording and content for system emails (registration received, approval, rejection, reset).

  - A working email method (SMTP or email service) will be available for the hosting environment.

  - The client will confirm which open datasets should be used for demonstration/testing.

# What the system must do

The items below describe required behaviour in everyday language. Each one has an ID so it can be discussed and tested clearly.

| ID | Area | What it needs to do |
| --- | --- | --- |
| FR-01 | Registration request | People without an account can complete a registration form (no login required). |
| FR-02 | Registration email | After submitting the form, the person receives an email confirming the request was received. |
| FR-03 | Admin approval | An admin can approve or reject registration requests before access is granted. |
| FR-04 | Reject reason | If an admin rejects a request, the system asks for a reason (typed or selected) using a popup/modal. |
| FR-05 | Outcome emails | The person is emailed when their request is approved or rejected (reason included if agreed). |
| FR-06 | Account activation | On approval, the person can activate the account and set a password (e.g., via a secure link). |
| FR-07 | Login with MFA | Users log in using username/password plus multi-factor authentication (MFA). |
| FR-08 | Password reset | A 'Forgot password' flow emails a reset link to the user. |
| FR-09 | Reset link expiry | Reset links expire after 15 minutes. After expiry the page shows: 'Link has expired, please press reset button'. |
| FR-10 | Admin management | Admins can create, disable, and delete user accounts. |
| FR-11 | Audit log | Admins can view a readable log of major events: logins/logouts, approvals, resets, uploads, deletions, key data changes. |
| FR-12 | User dashboard | After login, users can see a list of datasets they have uploaded/created. |
| FR-13 | Upload spatial CSV | Users can upload a CSV with northings/eastings. The system validates and imports it into the database. |
| FR-14 | Map view | Users can view imported points on a map and open popups for details. |
| FR-15 | Delete datasets | Users (and/or admins) can delete datasets, subject to permissions. |

| FR-16 | Departments | Users and datasets can be grouped by department (e.g., Adult Services, Children's Services). |
| --- | --- | --- |
| FR-17 | Controlled sharing | Admins can grant or remove access so one user can view another user's datasets where required. |

### Optional enhancements (nice-to-have / extra marks)

| ID | Enhancement | Description |
| --- | --- | --- |
| OPT-01 | Layer multiple datasets | Upload more than one dataset and show them together on the map with different colours/symbols. |
| OPT-02 | Live API data | Connect to the data hub by API so data can be pulled automatically and kept up to date. |
| OPT-03 | Extra accessibility | Optional enhancements such as language switching and extra assistive features where feasible. |

# Security, technology, and quality expectations

### Security

  - Sensitive database content must be protected using AES-256 encryption at rest.

  - MFA is required for sign-in.

  - Role-based access is required (Admin vs User), plus department-based access rules.

  - Password reset links must expire after 15 minutes.

### Technology and licensing

  - Use a free-to-use database such as PostgreSQL to avoid licensing issues.

  - Use an appropriate web technology stack (e.g., HTML5 plus a server-side language/framework) and document the choice.

### Accessibility and design

  - Use accessible design practices: readable fonts, good contrast, keyboard support, responsive layout.

  - Use a consistent UK public-sector style for colours and typography (or a client-approved equivalent).

### Quality and maintainability

  - The system should be easy to demonstrate and explain, including security choices and how imports/visualisation work.

  - Key actions must be traceable through the audit log.

# Data upload and mapping details

Users will upload spatial data in CSV format. The file contains coordinates (northing/easting) so each row can be shown as a point on the map.

  - File type: CSV containing coordinate fields for northing and easting.

  - Validation: reject uploads with missing columns or non-numeric coordinates; show a clear error message.

  - Import: accepted files are imported automatically and linked to the user and (where applicable) their department.

  - Visualisation: imported points appear as markers on a map with popups showing relevant data fields.

Suggested minimum CSV fields: northing, easting, and at least one name/label column. Extra columns can be stored and shown in the map popups.

# Acceptance checklist

These checks describe what 'done' looks like for this assignment.

  - A new user can submit a registration request and receives a confirmation email.

  - An admin can approve or reject the request. Rejection requires a reason. The user receives the outcome email.

  - A user can log in with MFA.

  - Password reset works and links expire after 15 minutes with the correct expired-link message.

  - Admins can create, disable, and delete accounts.

  - Audit log records key events (logins/logouts, approvals/rejections, password resets, uploads/deletes).

  - A user can upload a spatial CSV and see imported points on the map with popups.

  - Users can see their dataset list and delete a dataset they own (subject to permissions).

  - Department access and admin-controlled sharing operate as agreed.

# Deliverables

  - A working website with user and admin areas as described in this specification.

  - Database schema/configuration to store user and dataset information.

  - Basic documentation: how to run the system and how to upload datasets.

  - A small demonstration dataset (from the data hub) used to show the mapping features.

# Milestones

| Ref | Milestone | Description |
| --- | --- | --- |
| M1 | Requirements sign-off | Client reviews and signs off this specification. |
| M2 | Prototype | Working version covering registration, admin approval, and basic login. |
| M3 | Core build | User dashboard, CSV upload, import into database, and map visualisation. |
| M4 | Security & logging | MFA, encryption checks, audit log, and access controls. |
| M5 | Testing & acceptance | Run acceptance checks and fix issues found. |
| M6 | Handover | Final demonstration and delivery of documentation/source as required. |

# Risks and dependencies

  - Delays in client decisions (email wording, registration fields, branding guidance).

  - Changes to data sources (CSV structure or API availability) that require rework.

  - Email/hosting restrictions affecting automated emails.

  - Scope creep if changes are not managed through change control.

# Change control

Requirements can change during a project. To avoid delays and make sure there is a clear end point, we will use a simple change control process. After this specification is signed off, any change will be recorded as a Change Request and reviewed for impact on time and effort. Small visual changes (for example font colour) are usually quick.

Larger changes (for example switching the programming language mid-build) may not

be possible without rework and would need a revised plan.

### Simple change request template

| Field | What to write |
| --- | --- |
| Change requested | Describe what you want to change or add. |
| Reason | Why the change is needed. |
| Priority | Low / Medium / High. |
| Impact (team to complete) | Effect on time, complexity, and what else may need to move. |
| Decision | Accepted / Rejected / Deferred. |

# Sign-off

When the client is happy that this specification matches what was agreed, both sides sign below. After sign-off, changes follow the change control process.

| Client representative |  |
| --- | --- |
| Name |  |
| Role |  |
| Signature |  |
| Date |  |
| Project team |  |
| Name |  |
| Role |  |
| Signature |  |
| Date |  |